## Slide 1: Agile, The way of the future
Paul Kudelsky
CS-250 Final Project

## Slide 2: Agenda
Scrum and Agile Respective Team Roles SDLC Phases for Agile In Comparison with Waterfall Development When Picking Agile vs. Waterfall

## Slide 3: Introduction
In this presentation, you will be given an overview of how the Scrum-agile approach works, along with its most important aspects. In here, there will be differences in both the processes of both Waterfall and Agile.

## Slide 4: SCRUM-AGILE and their team roles

## Slide 5: SCRUM-AGILE and their team roles
Scrum Master
Makes sure that Scrum is understood and properly utilized.
Makes sure that the Scrum team follows the theory, practices, and rules of Scrum.
Product Backlog Management
Makes sure that the development team is creating products that are high-quality and adhering to the acceptance criteria.
Removes roadblocks and makes sure that progress isn’t slowed.
Facilities all Scrum events.
Product Owner
Makes sure that the product has as high of a value as possible, due to the development team and their work.
Is the only person responsible for managing the Product Backlog.
Is the sponsor for the business.
Is the ultimate decision maker.
Gives the team direction and prioritizes what must be done.

## Slide 6: SCRUM-AGILE and their team roles
Tester
Defines the acceptance criteria for the acceptance tests.
Gives clarification for any oddities or ambiguity within both the code and user stories.
Begins the testing phases and analyzes such.
Communicates with the team to help resolve any issues or defects involved with the code or features.
Developer
Designs the code and also develops it. This follows healthy software development practices.
Participation in peer review.
Communication with the team to help produce a design so that there is room for interpretation and iteration(s).

## Slide 7: Software development and the lifecycle within agile

## Slide 8: The Phases of SDLC in Agile
SDLC Phases
Planning
Requirements
Design(s)
Development
Testing
Deployment
Maintenance
Scrum-Agile Methodology
Has adaptation capabilities with frequent and consistent improvement methodology that focuses on short-burst iteration.
Trial and error approach system.
Information is gained through the trial-and-error system.
SDLC Phases flow in a cycle and aren’t linear.

## Slide 9: SDLC Phases in Agile
Planning
For Sprint planning, a meeting will occur at the beginning of each and every sprint.
The Product Owner and team discuss the user stories and apply them to the sprint.
The team defines what tasks will be needed for the implementation of the user story criteria.
Tasks are then divided amongst the team.
Requirements
Defined as the project progresses.
With the product backlog, there is a prioritized list of user stories that need to be completed.
Always in the form of user stories.
Consistently and constantly updated and managed by the Product Owner.

## Slide 10: The Phases of SDLC in AGILE
The phases of design, development, testing, and deployment are done simultaneously in each sprint.
Sprints are usually around 1-4 weeks long, depending on the size of the tasks and the intricacies of such. This also falls upon both the Sprint Review and the Retrospective.
A Daily Scrum are ujsed to help monitor the progress of the sprint/project and to help identify any roadblock in the way of progress.
The team presents their finished work at the end of every sprint at Sprint Review.
There is discussion, during Sprint Review, of what went well, what didn’t, and what they should do going forward into the next sprint.

## Slide 11: The Phases of SDLC in AGILE
Final deployment and maintenance are the phases meant for the final Sprint Review and Retrospective. This helps the team gain some velocity when it comes to introducing a better product for the client and their future customers.
Once the product is out of testing and a release version is created, the end users begin to use it. The product is then considered “deployed” and maintenance of the product then begins, which both “maintains” and improves it for said end users.
For the maintenance phase, the product is allowed to be reviewed by the end users and requests made by them, especially issues regarding new maintenance features or issues that didn’t arise during testing.

## Slide 12: Waterfall Development

## Slide 13: Waterfall development
Is traditional with a model that has district, unique goals for every phase of development.
Is linear.
Requires immense number of details prior to even starting development.
How the model works: Analysis -> Design -> Implementation -> Testing -> Maintenance

## Slide 14: Choosing Waterfall or Agile
Predictability: Waterfall – there are requirements that are defined very easily and there is a clear understanding of the final product and what it will/should look like/act like. Changes are rare and unexpected. Agile – there are requirements that are defined, and it is informational from the start and as the project progresses. Can’t see the final project until later in progression.
Client Involvement: Waterfall – the project has familiarity and client involvement isn’t particularly necessary. Agile – the project is unfamiliar and has harder-to-plan capabilities. Client-to-team communication is imperative in order to make a product with a high value.
Timeline: Waterfall – fixed, can estimate the timeline with ease. Agile – not fixed, can’t estimate the timeline with ease.

## Slide 15: Waterfall Development
Instead of the Agile system that was used for the SNHU Travel Project, the Waterfall Development would have taken its place. It would have looked much, much different.
Any requirements would need detailed documentation prior to starting and this would have prevented changes and adaptations being made without intense writing.
Development would have to be completed before testing starts, making it difficult to test much of anything. Bugs, issues, or any form of complication would have just made development time longer and harder.
The SNHU Travel Project was able to have focuses changed at a whim, without that intense documentation. You would have been able to implement changes both small and large, quick and long, to able to adapt to both the client and end user needs.

## Slide 16: References
Tettey, D. J., Sunday, O. E., & Azumah, N. C. (2025). Agile hybrid methodologies for complex project execution: Balancing flexibility, control, and stakeholder value maximization [PDF]. ResearchGate. https://www.researchgate.net/profile/Jacob-Diameh/publication/390595556_Agile_hybrid_methodologies_for_complex_project_execution_Balancing_flexibility_control_and_stakeholder_value_maximization/links/67f5915e9b1c6c487784badc/Agile-hybrid-methodologies-for-complex-project-execution-Balancing-flexibility-control-and-stakeholder-value-maximization.pdf
Okunola, A., & Abi Cti, A. L. (2025). A comparative analysis of machine learning techniques for enhancing efficiency in different software development methodologies [PDF]. ResearchGate. https://www.researchgate.net/profile/Abiodun-Okunola-6/publication/391635373_A_Comparative_Analysis_of_Machine_Learning_Techniques_for_Enhancing_Efficiency_in_Different_Software_Development_Methodologies/links/681fef1dd1054b0207ee292a/A-Comparative-Analysis-of-Machine-Learning-Techniques-for-Enhancing-Efficiency-in-Different-Software-Development-Methodologies.pdf
Sanmocte, E. M. T., & Costales, J. A. (2025). Exploring effectiveness in software development: A comparative review of system analysis and design methodologies [PDF]. ResearchGate. https://www.researchgate.net/profile/Edward-Matthew-Sanmocte/publication/389665839_Exploring_Effectiveness_in_Software_Development_A_Comparative_Review_of_System_Analysis_and_Design_Methodologies/links/681de9bbbfbe974b23c53d31/Exploring-Effectiveness-in-Software-Development-A-Comparative-Review-of-System-Analysis-and-Design-Methodologies.pdf
Praveen, R. V. S., Peri, S. S. S. R. G., & Labde, V. V. (2025). Agile vs. hybrid project management methodologies in large-scale infrastructure projects. Journal of Marketing and Strategic Research. https://jmsr-online.com/article/agile-vs-hybrid-project-management-methodologies-in-large-scale-infrastructure-projects-130/